Test Summary Report
Overview
• executed the core flows for patient, doctor, and admin features
• focused on authentication, appointments, medical records, and dashboards
• checked that all roles can access only their allowed features
• validated the behavior across multiple browsers to confirm consistent responses

Test Coverage
• login and registration
• user permissions
• appointment booking
• appointment updates
• medical record access
• prescriptions
• lab results
• admin management
• notifications
• profile management
• password reset
• search flow inside each role dashboard

Test Execution
• executed all planned test cases
• recorded the results in the Test Execution Report
• repeated failed cases after fixes
• verified both positive and negative scenarios
• confirmed UI messages match expected behaviors

Defects Logged
• logged multiple defects during testing
• the main issue was related to authentication cookies
• cookies were not stored correctly and sessions ended after refresh
• the problem appeared in browser logs during login and navigation
• minor UI issues were found in appointment tables and profile forms
• some validation messages were missing during early tests

Root Cause
• the front-end and back-end were running on different servers
• the browser rejected the cookies because of CORS and domain mismatch
• the cookie flag configuration blocked session persistence

Fix Applied
• unified the front-end and back-end on one server
• cookie configuration started working
• session persistence worked after the fix
• all related test cases passed after retesting
• updated validation messages for missing fields
• fixed UI alignment issues in doctor and patient dashboards

Regression
• login
• protected pages
• appointment flow
• profile pages
• navigation checks for all roles
• medical records view
• admin controls

Final Status
• main features are working
• no critical defects remain
• all severity one and severity two issues are closed
• regression suite passed
• system is stable
• ready for the next build and UAT stage